IT Unit 2, Outcome 3:

Green Valley Grammar Report

Outcome: On completion of this unit the student should be able to work collaboratively to design an information product for a client, taking into account client feedback, solve the information problem, and evaluate its efficiency and effectiveness.

The tour leader would like to have an organic website which would be used to record and display each trip over a number of years. Refer to complete task outline for details.

GROUP MEMBERS:

| List of pages | Content | Created Y/N? |
| --- | --- | --- |
| Aims.htm | Information about the aims of the project |  |
| Groups.htm | Information about the groups the school is in partnership with |  |
| Index.htm | A home page with appropriate navigation |  |
| Trip1.htm, Trip2.htm etc | The ability to add pages related to each trip as they happen |  |
| Gallery.htm | Still and moving photo galleries |  |
| Reflections.htm | Student and staff reflections |  |

  - Analysis

- Define the problem

- Input and output requirements - IPO chart

Input

Processing

Output

- Constraints

- The audience and their characteristics.

- Attach project plan (task analysis table) that identifies tasks, duration, milestones, and dependent tasks, as well as the Gantt Chart.

This is what one group came up with – or you could give them a partially completed table to fill in perhaps?

| TASK No | TASK | DURATION | PREDECESSOR | RESOURCE |
| --- | --- | --- | --- | --- |
| 1 | Analysis |  |  |  |
| 2 | Define the problem | .5 | 1 | Group |
| 3 | IPO Chart | .5 | 2 | Group |
| 4 | Constraints | .5 | 3 | Group |
| 5 | Audience Characteristics | .5 | 3 | Group |
| 6 | Design |  |  |  |
| 7 | Design discussion | .5 | 5 | Group |
| 8 | Site map | .5 | 7 | Team Member? |
| 9 | Storyboard page layouts | .5 | 8 | Team Member? |
| 10 | Development |  |  |  |
| 11 | Collect content – photos and text | 1 | 7 | Team Member? |
| 12 | Create web pages | 1 | 9 | Team Member? |
| 13 | Input text and photos | 1 | 12 | Team Member? |
| 14 | Validate content(proofread and spell check) | .5 | 13 | Team Member? |
| 15 | Create links between pages | .5 | 12 | Team Member? |
| 16 | Testing |  |  |  |
| 17 | Individual page testing | .25 | 15 | Team Member? |
| 18 | Page link testing | .25 | 15 | Team Member? |
| 19 | User testing (questionnaire) | .5 | 18 | Team Member? |
| 20 | Implementation |  |  |  |
| 21 | Install site and provide training | 1 | 19 | Group |
| 22 | Evaluation |  |  |  |
| 23 | Write evaluation report | .5 | 21 | Group |

  - Design Report

- Attach fully annotated page layouts for each Web page.

- Attach a site map that shows the hyperlink interrelationships between the web pages (how the pages link to each other and to external sites).

- Discuss:

- Why your design is the best design option or variation of it. The discussion should include reference to positive and negative elements of the design option and a conclusion about the final selection.

- Formats and conventions used.

- File naming scheme used.

- Reasons for page layout and colour scheme.

(d) Draw your file directory

  - Store files in their correct folders and directories

  - Screen dump your file directory after you complete this outcome task

(e) Describe your strategy for the back-up of files in the event disaster recovery is needed.

  - Development

Attach one annotated (labelled) printout from the website that describes two of the functions used to produce the output.  Refer to task description for details.

  - Testing

a) Test Table – you should demonstrate that you have used individual, page and user testing techniques – see outcome description for details)

| Feature Tested | Description | Sample Data | Expected Result | Actual Result |
| --- | --- | --- | --- | --- |
| Links |  |  |  |  |
| Load times |  |  |  |  |
| Image tags |  |  |  |  |
| Image captions |  |  |  |  |
| Spelling/grammar |  |  |  |  |

b) Submit one annotated printout for the website that describes and identifies two of the testing techniques undertaken here.

c) User Testing – Questionnaire Make up some evaluation questions on another sheet using the format below and give the questionnaire to one user –student or staff. Refer to task description for ideas for questions.

| Website Evaluation Questions | Response (Scale of 1 (not good) to 5 (excellent) |
| --- | --- |
| 1. | 1 2 3 4 5 |
| 2. | 1 2 3 4 5 |
| 3. | 1 2 3 4 5 |
| 4. | 1 2 3 4 5 |
| 5. | 1 2 3 4 5 |
| 6. | 1 2 3 4 5 |

5) Evaluation Report

Produce a report that evaluates the efficiency and effectiveness of the website. Consider:

- Efficiency of data processing – has your solution enabled data to be processed using less time, less effort and/or less cost?

- Effectiveness of information product – has the product met the user’s needs (achievement of purpose); does the information solution satisfy the elements of quality output – accuracy, clarity, readability and attractiveness of output?